Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | ONLINE COMPLAINT REGISTRATION |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration & Login | USN-1 | As a user, I can register for the application by entering my name, email, password, and confirming my password. | 3 | High | Lakshmi Prasanna |
| Sprint-1 |  | USN-2 | As a user, my password is securely hashed (bcrypt) before being stored in the database. | 2 | High | Lakshmi Prasanna |
| Sprint-1 |  | USN-3 | As a user, I can log in with my email and password and receive a JWT for authenticated access. | 3 | High | Lakshmi Prasanna |
| Sprint-1 |  | USN-4 | As a user/agent/admin, I am redirected to my role-specific dashboard and blocked from routes outside my role. | 3 | High | Lakshmi Prasanna |
| Sprint-1 | Project Setup | USN-5 | As a developer, I can scaffold the backend (Express) and frontend (React + Vite) project structure. | 3 | High | Lakshmi Prasanna |
| Sprint-1 |  | USN-6 | As a developer, I can connect the backend to MongoDB and define Mongoose models (User, Complaint, Agent, Feedback, Message). | 3 | High | Lakshmi Prasanna |
| Sprint-1 | Dashboard | USN-7 | As a user, I see a navigation bar and am routed to the correct dashboard based on my role. | 3 | Medium | Lakshmi Prasanna |
| Sprint-2 | Complaint Management | USN-8 | As a user, I can submit a new complaint with title, description, category, and priority. | 3 | High | Lakshmi Prasanna |
| Sprint-2 |  | USN-9 | As a user, I can view a list of all complaints I have submitted along with their current status. | 2 | High | Lakshmi Prasanna |
| Sprint-2 |  | USN-10 | As a user, I can open a complaint to view its full details. | 2 | Medium | Lakshmi Prasanna |
| Sprint-2 |  | USN-11 | As an admin, I can view all complaints submitted across the system. | 3 | High | Lakshmi Prasanna |
| Sprint-2 |  | USN-12 | As an admin, I can assign an agent to a submitted complaint. | 3 | High | Lakshmi Prasanna |
| Sprint-2 |  | USN-13 | As an agent, I can view only the complaints that have been assigned to me. | 3 | High | Lakshmi Prasanna |
| Sprint-2 |  | USN-14 | As an agent, I can update the status of a complaint (Assigned -> In Progress -> Resolved -> Closed). | 2 | High | Lakshmi Prasanna |
| Sprint-2 |  | USN-15 | As a developer, I can define the complaint status lifecycle as an enum/state machine. | 2 | Medium | Lakshmi Prasanna |
| Sprint-3 | Real-time Chat | USN-16 | As a developer, I can set up a Socket.io server authenticated with the same JWT used for REST calls. | 3 | High | Lakshmi Prasanna |
| Sprint-3 |  | USN-17 | As a user, I can chat in real time with the agent assigned to my complaint. | 4 | High | Lakshmi Prasanna |
| Sprint-3 |  | USN-18 | As an agent, I can chat in real time with the user who submitted the complaint. | 2 | High | Lakshmi Prasanna |
| Sprint-3 | Feedback | USN-19 | As a user, I can submit a rating (1-5) and comment once my complaint is resolved. | 3 | High | Lakshmi Prasanna |
| Sprint-3 |  | USN-20 | As an admin, I can view the average customer satisfaction rating across all resolved complaints. | 2 | Medium | Lakshmi Prasanna |
| Sprint-3 | Notifications | USN-21 | As a user, I receive an email notification when my complaint is assigned/resolved (Nodemailer). | 3 | Low | Lakshmi Prasanna |
| Sprint-3 | Stabilization | USN-22 | As a developer, I can resolve missing-dependency and server-crash issues found during integration testing. | 3 | High | Lakshmi Prasanna |
| Sprint-4 | Admin Analytics | USN-23 | As an admin, I can view a dashboard showing status distribution and complaints-by-category charts. | 4 | High | Lakshmi Prasanna |
| Sprint-4 |  | USN-24 | As an admin, I can view recent complaints and overall system activity at a glance. | 2 | Medium | Lakshmi Prasanna |
| Sprint-4 | UI/UX Polish | USN-25 | As a user, I experience a polished, professional dashboard UI consistent across all roles. | 4 | Medium | Lakshmi Prasanna |
| Sprint-4 | Security Hardening | USN-26 | As a developer, I secure the app with Helmet, strong seed credentials, and remove demo data from the UI. | 3 | High | Lakshmi Prasanna |
| Sprint-4 | Testing | USN-27 | As a tester, I execute UAT test cases covering all major user flows and log/fix any bugs found. | 4 | High | Lakshmi Prasanna |
| Sprint-4 | Release | USN-28 | As a developer, I finalize documentation and push the completed project to GitHub. | 3 | Medium | Lakshmi Prasanna |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 June 2026 | 06 June 2026 | 20 | 06 June 2026 |
| Sprint-2 | 20 | 6 Days | 08 June 2026 | 13 June 2026 | 20 | 13 June 2026 |
| Sprint-3 | 20 | 6 Days | 15 June 2026 | 20 June 2026 | 20 | 20 June 2026 |
| Sprint-4 | 20 | 6 Days | 22 June 2026 | 27 June 2026 | 20 | 27 June 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV = Total Story Points / Sprint Duration = 20 points / 10 days = 2 story points per day.

Applied to this project: each of our 4 sprints delivered 20 story points over a 6-day duration, giving an actual average velocity of 20 / 6 ≈ 3.33 story points per day. Across all 4 sprints, the team delivered a total of 80 story points over 24 working days.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Actual Burndown Chart - Sprint-4 (ResolveHub / Online Complaint Registration)

The chart above tracks Sprint-4 (22 June 2026 - 27 June 2026), where the team planned to burn down 20 story points over 6 days. Actual progress closely tracked the ideal line, with a short dip in days 3-4 (debugging the missing-dependency and security-hardening tasks) that the team caught up on by Day 5, completing the sprint exactly on schedule.